IT PROJECT STARTER KIT

Project Charter

The one document that says why this project exists, what it will deliver, and who has agreed to it. Write it in Initiation, get it signed, and come back to it whenever scope is questioned.

How to use this template: grey italic text is guidance or an example. Replace it with your own words and delete what you do not need. Keep it short. A good charter is 2 to 4 pages. If a section needs more, link to a separate document.

# 1  Project at a glance

| Project name | Customer Self-Service Portal |
| --- | --- |
| Project sponsor | Name, title. The person who owns the budget and the business result. |
| Project manager | Name, title |
| Start date / target end date | 01-Nov-2026 / 30-Apr-2027 |
| Charter version and date | v1.0, 12-Oct-2026 |

# 2  Why are we doing this?

Two or three sentences on the problem and the business reason. If you cannot say why in plain words, the project is not ready to start.

Example: Customers currently call support for simple account changes, creating around 1,200 calls a month and a 2-day wait. A self-service portal will let customers do this online, cut call volume and free the support team for complex cases.

# 3  Objectives

What will be true when the project succeeds? Make each objective measurable and give it a date (SMART).

- Reduce account-change support calls by 40% within 3 months of go-live.

- Launch the portal to all customers by 30-Apr-2027.

- Reach a customer satisfaction score of 4.2 / 5 or higher for portal users.

# 4  Scope

Being clear about what is OUT is as important as what is IN. Most scope arguments come from the 'out' list that nobody wrote down.

| In scope | Out of scope |
| --- | --- |
| Web portal (desktop and mobile browser) Password reset, profile and address changes Integration with the current CRM Training for support staff | Native iOS / Android apps Billing and payment changes (phase 2) Replacing the CRM Arabic language version (phase 2) |

# 5  Key deliverables

| Deliverable | Description | Acceptance (how we know it is done) |
| --- | --- | --- |
| Portal MVP | Login, password reset, profile changes | Passes UAT; signed off by sponsor |
| CRM integration | Two-way sync of customer details | Changes appear in CRM within 1 minute |

# 6  Milestones

| Milestone | Target date | Owner |
| --- | --- | --- |
| Charter approved | 15-Nov-2026 | Sponsor |
| Design signed off |  |  |
| UAT complete |  |  |
| Go-live |  |  |

# 7  Stakeholders

Stakeholders are the people who care about the result or can affect it. List the main groups and what they need from you.

| Stakeholder | Role / interest | Influence | How we keep them informed |
| --- | --- | --- | --- |
| Head of Customer Service | Main beneficiary; supplies UAT testers | High | Fortnightly steering meeting |
| IT Security | Approves access and data handling | High | Design review + sign-off |

# 8  Budget and resources

| Approved budget | Amount and currency, plus contingency (e.g. 10%) |
| --- | --- |
| Core team | Roles and approximate allocation (e.g. 2 developers full-time, 1 QA 50%) |
| External suppliers | Vendor name and what they provide |

# 9  Risks, assumptions and constraints

List only the top few here. Track the full list in the Risk Register and RAID Log from this kit.

| Type | Description |
| --- | --- |
| Risk | If key users are not released for UAT, defects will be found after go-live. |
| Assumption | The CRM vendor will provide API access by December. |
| Constraint | Go-live must avoid the December peak period. |

# 10  Success criteria and how we will close

How will the sponsor decide the project is finished and successful? Who receives the handover?

Example: Project closes when the portal is live for all customers, objectives are being measured monthly, support owns the service, and a lessons-learned session has been held.

# 11  Approval

Signing the charter gives the project manager authority to use the agreed resources.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Project sponsor |  |  |
|  | Project manager |  |  |